# Progress Report

|  |  |
| --- | --- |
| **Project Name** | Wi-Fi communication platform (flying bird) |
| **Index No** | 140323F |
| **Weekly Report No** | Number 1 |
| **Reporting period** | e.g. 15-12-11 to 22-12-11 |
| **Section 1: Activities and Progress** | |
| 1.1 Implementation/ development progress   |  |  | | --- | --- | | **Scheduled time line targets up to now** | **Completed** | | Feasibility report | done | | Project schedule | done | | SRS | Not finished. 20% done. | | Complete Basic UI | done | | Develop text sending functionality | done | |  |  | | |
| 1.2 Testing progress  Testing has not implemented at the time. Manual testing for implemented UI and text sending feature have been done. | |
| 1.3 Deviations from proposed architecture and design (if any)  No deviations occurred. | |
| **Section 2: Risks, Issues and Challenges** | |
| There is a problem with GitHub pushing sometimes. Still finding a solution for that. | |
| **Section 3: Next Steps** | |
| 1. Creating system architecture design 2. Multimedia sending functionality improvements  3. Develop a contacts handling functionality  4. Documenting System architecture design  5. Finishing SRS | |